HAVERSACK UNIFIED PLATFORM

Comprehensive Product Requirements Document

Field Sales CRM-First Web Application

Version 2.0 | February 2026

CONFIDENTIAL

| Document Information |  |
| --- | --- |
| Document Type | Product Requirements Document (PRD) |
| Product | Haversack Unified Platform |
| Version | 2.0 (CRM-Enhanced) |
| Date | February 24, 2026 |
| Status | Draft for Review |
| Classification | Confidential |

Executive Summary	1

Problem Statement	1

Solution Overview	1

Key Decisions	1

Product Vision & Scope	1

Vision Statement	1

Target Users	1

Jordan - Field Sales Representative (Primary User)	1

Helgi Douay - Field Sales Manager Lead	1

Mike - Operations/Logistics Coordinator	1

Chris Allen - Company Owner/Admin	1

Chen - Retail Buyer (External)	1

Sales Team Roster	1

Scope Boundaries	1

In Scope	1

Out of Scope (for 18-month horizon)	1

Information Architecture & UX Design	1

Design Principles	1

Navigation Structure	1

Key Screen Specifications	1

Rep Dashboard	1

Account Detail View	1

Order Entry Flow	1

Pipeline Board	1

Responsive Design Breakpoints	1

Accessibility Requirements	1

Feature Requirements	1

Priority Classification	1

Account Management (14 Stories)	1

Activity & Communication (16 Stories)	1

Order Management (12 Stories)	1

Pipeline & Opportunities (6 Stories)	1

Product Catalog & Brand Management (10 Stories)	1

Commission Tracking (8 Stories)	1

Reporting & Analytics (10 Stories)	1

Administration & Automation (10 Stories)	1

Technical Architecture	1

Technology Stack	1

System Architecture	1

Architecture Layers	1

Data Model Overview	1

API Design	1

Performance Requirements	1

Security & Compliance	1

Authentication & Authorization	1

Role-Based Access Control (RBAC)	1

Data Security	1

FSMA 204 Food Traceability Compliance	1

Email Compliance	1

Multi-Tenancy Security	1

AI Strategy & Features	1

AI Philosophy	1

Core Principles	1

AI Feature Roadmap	1

Phase 1 AI Features (Launch)	1

Phase 2 AI Features (Months 5-8)	1

Phase 3 AI Features (Months 9-12)	1

AI Architecture	1

AI Ethics & Governance	1

Integration Architecture	1

FileMaker Migration	1

Email & Calendar Integration (Phase 1-2)	1

Shopify Integration (Phase 2)	1

QuickBooks Integration (Phase 2-3)	1

Webhook System (Phase 4)	1

Phased Delivery Roadmap	1

Phase 1: Foundation (Months 1-4)	1

What Ships	1

What Does NOT Ship	1

Phase 1 Timeline	1

Phase 2: Enhancement (Months 5-8)	1

Phase 3: Intelligence (Months 9-12)	1

Phase 4: Scale (Months 13+)	1

Consolidated Timeline	1

Success Metrics & KPIs	1

Platform-Wide Metrics	1

Module-Specific Metrics	1

Business Impact Metrics	1

Appendices	1

Appendix A: Glossary	1

Appendix B: User Story Summary	1

Appendix C: Technology Decision Log	1

Appendix D: Version History	1

# Executive Summary

Haversack Sales is a specialty food broker and wholesaler operating across the Pacific Northwest, representing approximately 50 curated artisan and specialty food brands through a team of 9 territory sales representatives. The company operates a unique dual business model combining food brokerage (earning 8-15% commission) with wholesale distribution (25-40% product margins).

This PRD defines the requirements for the Haversack Unified Platform, a modern responsive web application designed to replace the company’s current FileMaker solution (including FileMaker Go mobile layouts) and consolidate fragmented business operations into a single, intelligent CRM-first platform that is faster, more efficient, and built from the ground up for field sales workflows.

Version 2.0 incorporates enhanced CRM capabilities including advanced email management, business rule automation, customer segmentation, principal/brand relationship management, and an expanded AI strategy with food-industry-specific intelligence features.

## Problem Statement

- FileMaker Go provides mobile access via special iPhone/iPad layouts, but the experience is slow, limited, and difficult to maintain

- The team wants to start fresh with a modern web application rather than continuing to extend the aging FileMaker platform

- Commission calculations are manual, error-prone, and create disputes with no transparent audit trail

- No unified view of customer relationships, order history, or territory performance

- Data is fragmented across FileMaker, Shopify, email, and spreadsheets with inconsistent field definitions and duplicate records

- Order entry and field workflows need to be faster, more efficient, and purpose-built for how reps actually work in the field

- Email communication with customers lacks templates, scheduling, and tracking — reps send one-off emails with no visibility into engagement

- No automated reminders for seasonal ordering deadlines, vendor-specific campaigns, or customer inactivity follow-ups

- Brand principal relationships are not systematically tracked — line cards, territory restrictions, and principal contacts are managed informally

## Solution Overview

A responsive, mobile-first web application (SaaS) that serves as the operational hub for Haversack’s daily business. The platform prioritizes field sales rep workflows while providing managers with real-time visibility and AI-augmented insights. The CRM-first approach ensures every interaction — visits, calls, emails, orders, demos — is captured and actionable, with intelligent automation reducing administrative burden and ensuring no opportunity is missed.

## Key Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Platform | Responsive Web App (PWA) | Works on any device, no app store friction, single codebase |
| Architecture | Dockerized Mono Repo | Separate Docker containers for frontend, backend, and database in a mono repo; clean separation of concerns with simple orchestration |
| Database | PostgreSQL | Robust, JSONB for flexibility, built-in full-text search, RLS for multi-tenancy |
| Frontend | React + Next.js + Tailwind | Mature ecosystem, SSR for performance, large talent pool |
| AI Approach | Augmentative (LLM API) | AI assists reps with suggestions and drafts, never replaces human judgment |
| Email Strategy | Service Account + Templates | Branded templates with merge fields, scheduled delivery, and engagement tracking via Microsoft Graph API |
| Offline Strategy | Phase 2 (PWA + Service Workers) | Not needed for initial launch; focus on core CRM first |
| Starting Point | CRM + Field Sales | Highest daily impact; reps are the primary users |

# Product Vision & Scope

## Vision Statement

To be the definitive operating system for specialty food brokers and wholesalers, enabling field sales teams to build stronger customer relationships, close more orders, and grow their territories through an intelligent, mobile-first platform that understands the unique dual-model business of food brokerage and distribution.

## Target Users

The platform serves five distinct user personas, each with unique needs and workflows:

### Jordan - Field Sales Representative (Primary User)

Profile: Field sales representative covering an assigned territory. Compensated with base salary + 8-15% broker commissions.

Daily Workflow: 3-5 retail store visits per day, order entry from field, product demos and sampling, territory expansion through prospecting.

Key Pain Points: FileMaker Go mobile layouts are slow and limited, order entry workflows are inefficient, manual commission calculations, no quick way to check account history during visits, scattered email threads, no templates for common communications.

Success Measures: Monthly commission earned, new accounts acquired, order frequency per account, time spent selling vs. admin work.

### Helgi Douay - Field Sales Manager Lead

Profile: Manages 9 territory reps across the Pacific Northwest. Covers North Seattle, North Puget Sound, and Key Accounts.

Key Needs: Real-time visibility into rep activity, commission automation, forecasting, coaching tools, territory planning, team-wide scheduling for seasonal campaigns, email engagement tracking across reps.

### Mike - Operations/Logistics Coordinator

Profile: Manages order fulfillment, inventory, and shipping logistics.

Key Needs: Clear broker vs. wholesale fulfillment rules, inventory tracking, supplier coordination, reduced manual data entry, FSMA 204 traceability data capture.

### Chris Allen - Company Owner/Admin

Profile: Company owner and administrator. Also covers Alaska and Seattle area Key Accounts as a rep. Focused on scalable growth.

Key Needs: Real-time business dashboard, unit economics visibility, commission audit trail, data-driven decision making, principal relationship reporting, brand portfolio performance.

### Chen - Retail Buyer (External)

Profile: Independent specialty food retailer. Orders 1-2x per week.

Key Needs: Easy ordering, order status visibility, curated product discovery, transparent pricing.

### Sales Team Roster

The following representatives comprise Haversack’s Northwest field sales team:

| Representative | Territory / Account Focus |
| --- | --- |
| Andrea Fredericks | Bainbridge Island & Olympic Peninsula |
| Annette Jackson | Eastern Washington |
| Chris Allen | Alaska and Seattle area Key Accounts (Owner/Admin) |
| Dori Hettinger | East Oregon, Spokane, Idaho, and Montana |
| Helgi Douay | North Seattle, North Puget Sound, and Key Accounts (Sales Manager Lead) |
| Juhayna Hunziker | South Puget Sound |
| Liz Sleeper | West Portland, Central and Southern Oregon |
| Megan Peters | East Oregon, East Portland, Oregon Coast, and SW Washington |
| Richmond Tracy | Seattle and Puget Sound Key Accounts |

## Scope Boundaries

### In Scope

- CRM with account, contact, and territory management

- Principal/brand relationship management with line cards

- Activity logging (calls, visits, emails, tasks, demos/sampling)

- Email management with templates, scheduling, and engagement tracking

- Mobile-optimized order entry with multi-vendor splitting

- Pipeline and opportunity tracking

- Product catalog with real-time availability, certifications, and allergen data

- Commission tracking with automated calculations and audit trail

- Business rule automation engine (reminders, seasonal campaigns, inactivity alerts)

- Advanced customer segmentation and targeted communications

- Reporting dashboards for reps, managers, and owner

- FileMaker data migration with data cleanup strategy

- Email and calendar integration (Phase 2)

- Shopify B2B sync (Phase 2)

- AI-augmented features (phased rollout)

- FSMA 204 food traceability compliance

### Out of Scope (for 18-month horizon)

- Native iOS/Android mobile apps (PWA instead)

- 3D virtual showroom / AR product demos

- End-consumer facing features

- Warehouse management system (WMS)

- Advanced demand forecasting / ML models

- Multi-language / internationalization

- Full email marketing platform (use dedicated tools like Klaviyo for mass campaigns)

# Information Architecture & UX Design

## Design Principles

- Mobile-First, Responsive: Every screen designed for 320px first, enhanced for tablet and desktop. Touch targets minimum 44px.

- Field-Sales Optimized: Key actions (log activity, create order, search account) accessible in 2 taps or fewer from any screen.

- Progressive Disclosure: Show essential info by default, reveal details on demand. Reps see what they need, not everything the system knows.

- One-Hand Operation: Critical actions reachable in the thumb zone. Bottom navigation, pull-to-refresh, swipe actions.

- Speed Over Features: Sub-2s page loads. Search-as-you-type. Optimistic UI updates. Skeleton loaders, not spinners.

## Navigation Structure

Primary navigation uses a bottom tab bar on mobile (5 tabs) and a left sidebar on desktop:

| Tab/Section | Icon | Primary Content | Key Actions |
| --- | --- | --- | --- |
| Dashboard | Home | Today’s priorities, KPIs, recent activity, reminders | Quick-log, recent accounts, execute reminder actions |
| Accounts | Building | Account list with search/filter | Create account, view detail, segment customers |
| Orders | ShoppingCart | Order list, create new order | New order, track status, reorder |
| Pipeline | TrendingUp | Kanban board of opportunities | Create opportunity, move stages |
| More | Menu | Products, Brands, Commission, Reports, Email, Admin | Navigate to secondary sections |

## Key Screen Specifications

### Rep Dashboard

The default landing screen for field sales reps. Optimized for a 10-second morning check-in.

- Today’s Priorities card: Overdue tasks, scheduled visits, follow-ups due, seasonal deadlines

- KPI strip: MTD revenue, commission earned, accounts visited this week, pipeline value

- Quick Actions FAB: Log Call, Log Visit, Log Demo, New Order, Search

- Recent Activity feed: Last 10 activities across all accounts

- AI Meeting Brief: If a visit is scheduled today, show one-tap brief generation

- Reminder Dashboard: Prioritized upcoming reminders with one-tap action execution

### Account Detail View

Tabbed interface showing complete account context. Tabs: Overview, Activities, Orders, Contacts, Emails, Notes.

- Overview tab: Account health score badge, address with map link, assigned rep, last order date, YTD revenue, key contacts, brand coverage

- Activities tab: Chronological timeline with activity type icons (calls, visits, demos, emails), filterable by type

- Orders tab: Order history with status badges, quick reorder action, broker vs. wholesale breakdown

- Contacts tab: Contact cards with call/email action buttons, roles and preferences

- Emails tab: Email history with delivery status (sent, delivered, opened), quick send from template

- Notes tab: Free-form notes with photo attachment capability

### Order Entry Flow

Four-step mobile-optimized flow designed for field entry in under 5 minutes:

- Select Account: Search or select from recent accounts. Auto-populate shipping address.

- Add Products: Search by name/SKU, filter by brand/category/certification. Add to cart with quantity. Show real-time pricing, availability, and broker vs. wholesale model per item.

- Review Cart: Line items with prices, subtotal, broker vs. wholesale split. Edit quantities, add notes. AI flags allergen conflicts if applicable.

- Submit Order: Confirm and submit. Show order confirmation with number. Option to email confirmation to account from template.

### Pipeline Board

Kanban-style board with configurable stages: Prospect, Qualified, Proposal, Negotiation, Won, Lost.

- Drag-and-drop on tablet/desktop; tap-to-move on mobile

- Opportunity cards show: account name, estimated value, probability, days in stage

- Filter by rep, territory, estimated close date

- Pipeline summary bar: total value by stage, weighted forecast

## Responsive Design Breakpoints

| Breakpoint | Width Range | Layout Changes |
| --- | --- | --- |
| Mobile | 320 - 767px | Single column, bottom tab nav, cards stack vertically, simplified tables become cards |
| Tablet | 768 - 1023px | Two-column layouts, side panel for detail views, tab nav moves to top |
| Desktop | 1024px+ | Left sidebar nav, multi-panel layouts, full data tables, drag-and-drop enabled |

## Accessibility Requirements

- WCAG 2.1 AA compliance across all screens

- Minimum 4.5:1 color contrast ratio for normal text

- All interactive elements keyboard-navigable with visible focus indicators

- Screen reader support with semantic HTML and ARIA labels

- Touch targets minimum 44x44px on mobile

- No information conveyed by color alone (always paired with icon or text)

# Feature Requirements

This section details the functional requirements organized by module. Each feature includes user stories, acceptance criteria, and priority classification. Version 2.0 expands from 66 to 86 user stories across 10 modules, incorporating CRM-specific workflows, brand/principal management, and communication automation.

## Priority Classification

| Priority | Definition | Timeline |
| --- | --- | --- |
| P0 - Must Have | Required for MVP launch. Core functionality to replace FileMaker. | Phase 1 (Months 1-4) |
| P1 - Should Have | High-value features driving adoption and differentiation. | Phase 1-2 (Months 1-8) |
| P2 - Nice to Have | Enhances efficiency and user experience. | Phase 2-3 (Months 5-12) |
| P3 - Future | Strategic features for scale and competitive advantage. | Phase 3-4 (Months 9+) |

## Account Management (14 Stories)

Central module for managing all customer and prospect accounts. Supports hierarchy, territory assignment, health scoring, advanced segmentation, and full lifecycle management.

| ID | User Story | Priority |
| --- | --- | --- |
| A-001 | As a Rep, I want to create a new account from the field so that I can start tracking a prospect immediately | P0 |
| A-002 | As a Rep, I want to view complete account details (contacts, orders, activities, emails) so I’m prepared for visits | P0 |
| A-003 | As a Rep, I want to search accounts by name, city, phone, vendor, or product so I can find accounts quickly | P0 |
| A-004 | As a Rep, I want to add multiple contacts per account with roles so I reach the right person | P0 |
| A-005 | As a Manager, I want to assign accounts to territories and reps so ownership is clear | P0 |
| A-006 | As a Manager, I want to see account health scores (green/yellow/red) driven by configurable rules: order frequency, recency, vendor-specific patterns, seasonal engagement | P1 |
| A-007 | As a Manager, I want to receive churn risk alerts when order frequency declines or engagement drops | P1 |
| A-008 | As a Manager, I want to create parent-child account hierarchies for multi-location retailers | P1 |
| A-009 | As a Manager, I want to bulk reassign accounts when territories change | P2 |
| A-010 | As a Manager, I want the system to detect and flag duplicate accounts for merging | P2 |
| A-011 | As a Rep, I want to save custom filtered views (e.g., ‘High-Value Over $10K YTD’) | P1 |
| A-012 | As a Rep, I want to add notes and photos to accounts for visit documentation | P0 |
| A-013 | As a Rep, I want to segment customers using advanced filters (by vendor, product, order recency, geography) with AND/OR logic to identify targets for outreach | P1 |
| A-014 | As a Rep, I want to see which brands/products each account carries and identify gaps to pitch new brands | P1 |

## Activity & Communication (16 Stories)

Tracks all interactions with accounts. Supports quick-logging from the field, email management with templates and scheduling, calendar integration, task management with reminders, and demo/sampling tracking.

| ID | User Story | Priority |
| --- | --- | --- |
| B-001 | As a Rep, I want to log a call/visit/email/demo in under 60 seconds from my phone | P0 |
| B-002 | As a Rep, I want to view the activity timeline for any account before a visit | P0 |
| B-003 | As a Rep, I want to create tasks with due dates and receive reminders with defined follow-up actions (send email, filter customers, make call) | P0 |
| B-004 | As a Manager, I want to see activity compliance (which reps are logging regularly) | P1 |
| B-005 | As a Rep, I want my Gmail/Outlook emails auto-linked to accounts with delivery status tracking (sent, delivered, opened) and CAN-SPAM/GDPR opt-out compliance | P1 |
| B-006 | As a Rep, I want my calendar appointments synced with scheduled visits | P1 |
| B-007 | As a Rep, I want quick-log templates (pre-filled activity types) for faster entry | P1 |
| B-008 | As a Manager, I want to assign tasks to reps and track completion | P1 |
| B-009 | As a Rep, I want to create recurring tasks (e.g., monthly check-in with key accounts) | P2 |
| B-010 | As a Manager, I want a team calendar showing all scheduled visits across reps | P2 |
| B-011 | As a Rep, I want to create and use HTML email templates with merge fields (customer name, last order date, product, vendor) for consistent branded communications | P1 |
| B-012 | As a Rep, I want to schedule emails to send at a future date/time so they arrive during business hours even if drafted during field visits | P1 |
| B-013 | As a Manager, I want to send targeted emails to a filtered customer segment to announce vendor promotions or seasonal ordering deadlines | P1 |
| B-014 | As a Rep, I want a dashboard of prioritized upcoming reminders with one-tap action execution and bulk management (reschedule, snooze, complete) | P1 |
| B-015 | As a Manager, I want to create organization-wide schedules (e.g., ‘all reps must complete holiday orders by X date’) that auto-generate reminders | P2 |
| B-016 | As a Rep, I want to log in-store demos and sampling events with product, store, outcome (buyer interest level), and follow-up actions | P0 |

## Order Management (12 Stories)

Core transaction module supporting Haversack’s dual broker/wholesaler model. Handles mobile order entry, multi-vendor splitting, approval workflows, and status tracking. Clearly displays broker vs. wholesale model per line item.

| ID | User Story | Priority |
| --- | --- | --- |
| C-001 | As a Rep, I want to create an order from my phone during a store visit with clear broker vs. wholesale designation per line item | P0 |
| C-002 | As a Rep, I want to search and add products to an order by name, SKU, brand, or certification | P0 |
| C-003 | As a Rep, I want to see real-time pricing (broker commission vs. wholesale markup) per line item with AI optimization suggestions | P0 |
| C-004 | As a Rep, I want to view order history for an account and reorder from previous orders | P0 |
| C-005 | As Ops, I want orders to automatically split into broker and wholesale fulfillment streams | P0 |
| C-006 | As Ops, I want to update order status (confirmed, shipped, delivered) and have reps notified | P0 |
| C-007 | As a Manager, I want to approve high-value orders (over $5,000) before fulfillment | P1 |
| C-008 | As a Rep, I want to see AI-suggested reorder items based on account purchase history | P1 |
| C-009 | As Ops, I want order data to sync with Shopify for B2B fulfillment tracking | P1 |
| C-010 | As a Manager, I want to view order analytics by rep, territory, brand, and time period | P1 |
| C-011 | As a Rep, I want to apply promotional pricing or volume discounts to orders | P2 |
| C-012 | As Ops, I want to export orders to QuickBooks for invoicing | P2 |

## Pipeline & Opportunities (6 Stories)

Tracks sales opportunities from prospect to close. Provides visibility into revenue pipeline and forecasting accuracy.

| ID | User Story | Priority |
| --- | --- | --- |
| D-001 | As a Rep, I want to create opportunities linked to accounts with estimated value and close date | P0 |
| D-002 | As a Rep, I want to view a kanban board of my pipeline with drag-and-drop stage changes | P0 |
| D-003 | As a Manager, I want to see the team pipeline with probability-weighted forecasting | P1 |
| D-004 | As a Manager, I want to filter pipeline by rep, territory, stage, and date range | P1 |
| D-005 | As a Rep, I want to link activities and orders to pipeline opportunities | P2 |
| D-006 | As a Manager, I want to track win/loss reasons for post-mortem analysis | P2 |

## Product Catalog & Brand Management (10 Stories)

Centralized product information supporting Haversack’s curated brand portfolio. Enables reps to search, filter, and present products during store visits. Includes principal/brand relationship management with line cards and territory restrictions.

| ID | User Story | Priority |
| --- | --- | --- |
| E-001 | As a Rep, I want to browse products by brand, category, keyword, or certification (organic, kosher, non-GMO, allergen-free) | P0 |
| E-002 | As a Rep, I want to see product availability, pricing, allergen data (Big 9), dietary attributes (vegan, paleo, keto), and key certifications | P0 |
| E-003 | As Admin, I want to manage the product catalog (add, edit, deactivate products) with structured fields for certifications, allergens, and seasonal availability | P0 |
| E-004 | As Admin, I want to manage brand/principal contacts, territory restrictions, and authorized account types per brand | P0 |
| E-005 | As Admin, I want to manage line cards showing which reps are authorized to sell which brands, with effective dates and restrictions | P0 |
| E-006 | As a Rep, I want to share product information (PDF spec sheets, brand stories) with buyers | P1 |
| E-007 | As Admin, I want to announce new products to the sales team with notifications | P2 |
| E-008 | As a Rep, I want to see seasonal product availability windows and receive alerts when products go on/off season | P1 |
| E-009 | As Admin, I want to configure the brand portfolio with principal commission rates per brand that feed into commission calculations | P0 |
| E-010 | As a Manager, I want to view brand health metrics by territory (coverage %, velocity, sell-through) and identify underperforming brands | P2 |

## Commission Tracking (8 Stories)

Self-service commission visibility for reps with automated calculations based on configurable rules. Transparent audit trail eliminates manual spreadsheet-based commission management and resolves disputes quickly.

| ID | User Story | Priority |
| --- | --- | --- |
| F-001 | As a Rep, I want to view my earned commissions for the current and past periods with line-item detail showing which orders earned what | P0 |
| F-002 | As Admin, I want to configure commission rules by brand/principal, territory, and volume tier with support for principal override rates | P0 |
| F-003 | As a Rep, I want to see a commission statement with complete audit trail showing calculation logic, which rule applied, and why | P0 |
| F-004 | As a Manager, I want to approve or adjust commission calculations before payment with dispute resolution workflow | P1 |
| F-005 | As a Rep, I want to see projected commissions based on my current pipeline | P2 |
| F-006 | As Admin, I want to export commission data to QuickBooks for payroll processing | P2 |
| F-007 | As a Rep, I want AI-powered commission optimization showing which fulfillment model (broker vs. wholesale) maximizes my commission per order | P1 |
| F-008 | As a Manager, I want to see volume tier progress dashboards per rep per brand showing proximity to next commission tier | P2 |

## Reporting & Analytics (10 Stories)

Dashboards and reports providing operational visibility at the rep, manager, and executive levels. Includes brand/principal performance, email engagement metrics, and territory analysis.

| ID | User Story | Priority |
| --- | --- | --- |
| G-001 | As a Rep, I want a personal dashboard showing my KPIs (revenue, visits, demos, commission, pipeline) | P0 |
| G-002 | As a Manager, I want a team dashboard with all rep performance metrics | P0 |
| G-003 | As Owner, I want a business health dashboard (revenue, margins, growth trends, brand portfolio performance) | P1 |
| G-004 | As a Manager, I want to view territory performance with geographic visualization and coverage analysis | P1 |
| G-005 | As Owner, I want revenue breakdown by brand, category, territory, and customer tier | P1 |
| G-006 | As a Manager, I want to create custom reports with saved filters and scheduled delivery | P2 |
| G-007 | As Owner, I want customer LTV analysis and churn risk reporting | P2 |
| G-008 | As a Manager, I want to export any report to CSV or Excel | P1 |
| G-009 | As a Manager, I want email engagement metrics (open rate, click rate, response rate) by campaign and rep to evaluate communication effectiveness | P2 |
| G-010 | As Owner, I want principal/brand performance reports showing coverage, velocity, and commission ROI per brand for principal relationship management | P2 |

## Administration & Automation (10 Stories)

System configuration, user management, data management, and business rule automation. Includes the automation engine for conditional triggers, seasonal monitoring, and data quality management.

| ID | User Story | Priority |
| --- | --- | --- |
| H-001 | As Admin, I want to invite, manage, and deactivate user accounts with role assignments | P0 |
| H-002 | As Admin, I want to define and manage territories with geographic boundaries | P0 |
| H-003 | As Admin, I want to import data from CSV/Excel with column mapping interface and validation against the Layout of Truth | P0 |
| H-004 | As Admin, I want to configure system settings (notifications, email templates, data retention) | P1 |
| H-005 | As Admin, I want to add custom fields to accounts, contacts, and orders | P2 |
| H-006 | As Admin, I want to manage integration connections (Shopify, Gmail, QuickBooks) | P1 |
| H-007 | As Admin, I want to define business rules that trigger automated actions (e.g., ‘email rep when customer hasn’t ordered in 45 days’) with IF/THEN conditions, AND/OR logic, and execution logging | P1 |
| H-008 | As Admin, I want to configure seasonal monitoring rules (e.g., ‘flag customers who haven’t ordered holiday items by Oct 15’) with compliance tracking and exception management | P2 |
| H-009 | As Admin, I want to define a Layout of Truth specifying standard field names, types, and validation rules for all customer data before migration to ensure data quality | P0 |
| H-010 | As Admin, I want an account data quality scorecard that flags missing fields, stale records, and duplicate contacts with AI-powered cleanup suggestions | P1 |

# Technical Architecture

## Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend Framework | React 18+ with Next.js 14+ (App Router) | SSR for SEO/performance, mature ecosystem, large talent pool |
| Styling | Tailwind CSS + shadcn/ui | Utility-first rapid development, accessible component primitives |
| State Management | TanStack Query + React Context | Server state caching, real-time sync, minimal boilerplate |
| Form Handling | React Hook Form + Zod | Type-safe validation, minimal re-renders, excellent mobile UX |
| Backend Runtime | Node.js 18+ with Fastify | High performance, TypeScript native, 2x faster than Express |
| Database | PostgreSQL 16+ | JSONB for custom fields, full-text search, RLS for multi-tenancy |
| ORM | Prisma | Type-safe queries, auto-migration, excellent DX |
| Cache / Sessions | Redis | Session storage, query caching, rate limiting, job queues |
| Background Jobs | Bull (Redis-backed) | Email scheduling, sync, report generation, AI calls, rule engine execution, data imports |
| Email Integration | Microsoft Graph API + Nodemailer | Service account email sending, template rendering, engagement tracking webhooks |
| File Storage | AWS S3 | Product images, document attachments, export files |
| Search | PostgreSQL Full-Text Search (Phase 1), Elasticsearch (Phase 3) | Built-in to start, upgrade when analytics demand grows |
| Hosting | Docker Compose (local/dev) + Docker-based hosting (production) | Portable, reproducible environments; separate containers for frontend, backend, and database |
| CI/CD | GitHub Actions | Free for public/small private, integrated with codebase |
| Monitoring | Sentry + PostHog | Error tracking + product analytics in one toolset |
| LLM Provider | Anthropic Claude API (primary), OpenAI (fallback) | Provider abstraction layer allows swapping without code changes |

## System Architecture

The platform follows a Dockerized mono repo architecture with separate containers for the frontend, backend, and database. This approach provides clean separation of concerns, reproducible environments, and simple orchestration via Docker Compose, while keeping all code in a single repository for ease of development and deployment.

### Architecture Layers

- Frontend Container: Next.js React application (SSR + client-side), responsive UI, PWA shell

- Backend Container: RESTful API with OpenAPI specification, JWT authentication, rate limiting, business logic, rule engine, and integration layer

- Business Logic Layer: Domain modules (CRM, Orders, Commission, AI, Email, Rules Engine), event-driven internal communication

- Database Container: PostgreSQL with Prisma ORM, Redis cache, S3 file storage

- Integration Layer: External API connectors (Shopify, Gmail, Outlook, Calendar, QuickBooks), webhook system, Microsoft Graph API for email

- Infrastructure Layer: CI/CD pipeline, monitoring, logging, feature flags

## Data Model Overview

Core entities with their relationships and key design decisions:

| Entity | Key Fields | Relationships | Design Notes |
| --- | --- | --- | --- |
| Organization (Tenant) | name, slug, status, config | Has many Users, Accounts, Products, Brands | Multi-tenant isolation via tenant_id + RLS |
| User | email, name, role, territory_id | Belongs to Org, Has many Activities | Roles: admin, manager, rep, logistics, viewer |
| Account | name, address, health_score, status | Has many Contacts, Orders, Activities, Emails | Soft delete, full-text search vector, health auto-calculated |
| Contact | name, email, phone, title, is_primary, preferences | Belongs to Account | Multiple contacts per account with primary flag, dietary/category preferences |
| Brand (Principal) | name, principal_contacts, commission_rates, territory_restrictions | Has many Products, LineCards | Tracks brand relationship; principal contact info; territory/account restrictions |
| LineCard | rep_id, brand_id, effective_date, restrictions | Links User to Brand | Per-rep brand authorization with date ranges and account-type restrictions |
| Product | name, SKU, brand, price, allergens, certifications, seasonal_availability | Has many OrderItems, Belongs to Brand | JSONB for allergens/certifications/dietary, seasonal flags, availability window |
| Order | order_number, status, total, type | Belongs to Account, Has many Items | Type: broker or wholesale, approval workflow for high-value |
| OrderItem | product_id, quantity, unit_price, fulfillment_model | Belongs to Order and Product | Computed total, tracks broker vs. wholesale per line item |
| Activity | type, subject, notes, outcome | Belongs to Account and User | Types: call, visit, email, task, demo. Polymorphic. |
| EmailRecord | to, from, subject, status, template_id, scheduled_at | Belongs to Account and User | Status: draft, scheduled, sent, delivered, opened, bounced |
| EmailTemplate | name, category, html_body, merge_fields | Belongs to Org | Categories: follow-up, promotion, seasonal, product announcement |
| Opportunity | value, probability, stage, close_date | Belongs to Account | Stages configurable per tenant |
| Commission | period, sales_total, rate, amount, audit_trail | Belongs to User (Rep) and Brand | Monthly calculation, full audit trail, approval workflow, volume tier tracking |
| Territory | name, coverage_definition | Has many Accounts and Users | JSONB for geographic definition (zip codes, cities) |
| BusinessRule | name, conditions, actions, is_active, execution_log | Belongs to Org | IF/THEN conditions with AND/OR logic; actions: email, reminder, task, flag |
| Demo | product_id, account_id, outcome, follow_up_date | Belongs to Activity | In-store demo/sampling tracking; links to product and account |

## API Design

RESTful API organized by resource domain. All endpoints require JWT authentication and respect tenant isolation.

| Endpoint Group | Key Endpoints | Notes |
| --- | --- | --- |
| Authentication | POST /auth/login, /auth/refresh, /auth/logout, GET /auth/me | JWT with refresh tokens, 15min access / 7-day refresh |
| Accounts | GET/POST/PATCH/DELETE /accounts, /accounts/:id/activities, /accounts/:id/health, /accounts/:id/emails | Full CRUD, pagination, advanced filtering with AND/OR logic, sorting, search |
| Orders | GET/POST/PATCH /orders, POST /orders/bulk-import | Multi-vendor split on creation, status state machine, fulfillment model per item |
| Activities | GET/POST/PATCH /activities, POST /activities/quick-log, POST /activities/demo | Quick-log endpoint for minimal-field mobile entry, demo/sampling logging |
| Products | GET /products (search/filter), PATCH /products/:id | Full-text search, brand/category/availability/certification/allergen filters |
| Brands | GET/POST/PATCH /brands, GET /brands/:id/line-cards, GET /brands/:id/performance | Principal management, line card CRUD, brand health metrics |
| Pipeline | GET/POST/PATCH /pipeline/opportunities | Stage transitions, weighted forecasting |
| Commissions | GET /commissions, /commissions/statements, /commissions/rules, /commissions/audit-trail | Rep self-service view + admin rule management + transparent audit trail |
| Emails | GET/POST /emails, POST /emails/send-template, POST /emails/schedule, GET /emails/engagement | Template management, scheduled send, engagement tracking |
| Rules Engine | GET/POST/PATCH /rules, GET /rules/execution-log | Business rule CRUD, execution history, test mode |
| Reports | GET /reports/dashboard/:type, GET /reports/custom, GET /reports/brand-performance | Dashboard types: rep, manager, executive, brand |
| AI Features | POST /ai/activity-summary, /ai/email-draft, /ai/meeting-brief, /ai/reorder-suggestions, /ai/commission-optimizer, /ai/product-knowledge | Token-budgeted, cached responses, provider-agnostic |
| Admin | CRUD /admin/users, /admin/territories, /admin/settings, /admin/feature-flags, /admin/data-quality | Role-restricted to admin/super-admin |
| Search | GET /search?q=term&types=accounts,contacts,orders,products,brands | Global cross-entity search with relevance scoring |

## Performance Requirements

| Metric | Target | Measurement |
| --- | --- | --- |
| API Response Time (p95) | < 200ms | DataDog APM |
| Page Load (First Contentful Paint) | < 2 seconds | Lighthouse / WebPageTest |
| Search Response Time | < 200ms | API monitoring |
| Concurrent Users | 100+ (Phase 1) | Load testing with k6 |
| Database Query Time (p95) | < 50ms | Slow query log analysis |
| Uptime SLA | 99.5% (Phase 1), 99.9% (Phase 4) | Uptime monitoring |
| AI Feature Response | < 3 seconds | API response time |
| Order Entry (mobile) | < 5 minutes end-to-end | User testing |
| Email Delivery | < 30 seconds (scheduled) / < 5 minutes (bulk) | Email service monitoring |
| Rule Engine Execution | < 10 seconds per rule evaluation cycle | Rule execution logging |

# Security & Compliance

## Authentication & Authorization

| Requirement | Specification | Priority |
| --- | --- | --- |
| Primary Auth | Email/password with bcrypt hashing (cost factor 12) | P0 |
| SSO Support | OAuth 2.0 with Google Workspace and Microsoft 365 | P1 |
| Passwordless | Magic link via email for quick mobile access | P1 |
| MFA | TOTP-based (Google Authenticator, Authy) for admin roles | P1 |
| Session Management | JWT access tokens (15-min TTL) + HTTP-only refresh tokens (7-day TTL) | P0 |
| Mobile Session | Extended refresh token (30 days) with device fingerprinting | P0 |
| Rate Limiting | 100 req/15min per user (general), 100 req/hr (AI endpoints) | P0 |

## Role-Based Access Control (RBAC)

The platform implements a hierarchical RBAC model with territory-scoped data access for field reps.

| Permission | Admin | Manager | Rep | Logistics | Viewer |
| --- | --- | --- | --- | --- | --- |
| View All Accounts | Yes | Yes (team) | Own territory | Yes (read) | Yes (read) |
| Create/Edit Accounts | Yes | Yes | Own territory | No | No |
| View All Orders | Yes | Yes (team) | Own orders | Yes | Yes (read) |
| Create Orders | Yes | Yes | Yes | No | No |
| Approve Orders | Yes | Yes | No | No | No |
| View Commissions | All reps | Team reps | Own only | No | No |
| Configure Commission Rules | Yes | No | No | No | No |
| Manage Users | Yes | No | No | No | No |
| Manage Territories | Yes | Yes (propose) | No | No | No |
| Manage Brands/Line Cards | Yes | Yes (view) | View own | No | No |
| Send Bulk Emails | Yes | Yes | No | No | No |
| Configure Business Rules | Yes | Yes (propose) | No | No | No |
| Access Admin Panel | Yes | Limited | No | No | No |
| Export Data | Yes | Yes | Own data | Own data | No |
| AI Features | Yes | Yes | Yes | Limited | No |

## Data Security

- Encryption at rest: AES-256 for database (PostgreSQL TDE or AWS RDS encryption)

- Encryption in transit: TLS 1.3 for all API and web traffic

- Database isolation: PostgreSQL Row-Level Security (RLS) enforced at database level

- API security: Input validation on all endpoints, parameterized queries (no raw SQL), OWASP Top 10 compliance

- Secret management: Environment variables via Docker secrets or hosting provider secrets, never in code or logs

- PII classification: Customer emails, phone numbers, and addresses classified as sensitive; audit access

- Email security: Service account model for Microsoft Graph; on-behalf-of user sending; SPF/DKIM/DMARC compliance

## FSMA 204 Food Traceability Compliance

The FDA Food Safety Modernization Act Section 204 requires additional traceability records for certain foods. As a food broker/wholesaler, Haversack must maintain Key Data Elements (KDEs) for Critical Tracking Events (CTEs).

| Requirement | Implementation | Priority |
| --- | --- | --- |
| Key Data Elements (KDEs) | Lot number, batch ID, origin, ship date, receiving date stored per order item | P0 |
| Critical Tracking Events | Receiving, shipping, and transformation events logged with timestamps | P0 |
| Record Retention | Minimum 2-year retention for all traceability records; 7-year for orders | P0 |
| Allergen Tracking | Product-level allergen flags (Big 9) with order-level allergen summary and conflict alerts | P0 |
| Lot/Batch Tracking | Traceability from supplier lot through to customer delivery | P1 |
| Recall Management | Query affected orders by product lot within 24 hours; admin recall workflow | P0 |
| Supplier Traceability | For wholesale orders, track supplier/distributor source per product | P1 |
| Data Capture at Order Entry | Required fields at each CTE: product, quantity, lot number, origin at creation; shipping date at fulfillment | P0 |
| Audit Trail | Immutable event log for all data changes with user, timestamp, and before/after values | P0 |

## Email Compliance

- CAN-SPAM compliance: Physical address in footer, clear unsubscribe mechanism, opt-out honored within 10 business days

- CCPA/CPRA compliance for California customers: Right to know, right to delete, right to opt-out

- Opt-out tracking: Per-account opt-out status stored and enforced at email send time

- Consent management: Track consent status per communication type (promotional, transactional, operational)

## Multi-Tenancy Security

- Shared database with tenant_id column isolation on every table

- PostgreSQL RLS policies enforce tenant isolation at the database level

- Application-level tenant context set from JWT claims on every request

- Automated tenant isolation tests in CI/CD pipeline

- Cross-tenant data leak prevention: all queries must include tenant_id filter

# AI Strategy & Features

## AI Philosophy

AI in the Haversack platform follows an augmentative, not replacement, philosophy. Every AI feature assists humans in making better decisions faster. AI outputs are always clearly labeled and editable by users. Version 2.0 expands the AI roadmap to include food-industry-specific intelligence, CRM-embedded AI, and dual-model business optimization.

### Core Principles

- Transparency: Every AI-generated content is labeled with a visible indicator

- Human-in-the-Loop: AI suggests, humans decide. No automated actions without user confirmation

- Provider Agnostic: Abstraction layer allows swapping between Anthropic Claude, OpenAI, or other providers

- Privacy-First: User data stays within the tenant; AI prompts use only necessary context

- Graceful Degradation: If AI service is unavailable, the platform functions normally without AI features

- Data Quality First: AI features depend on clean data; data quality tools ship alongside AI features

## AI Feature Roadmap

### Phase 1 AI Features (Launch)

Seven augmentative features that provide immediate value to field reps and managers:

| Feature | Description | User Value | Technical Approach |
| --- | --- | --- | --- |
| Smart Activity Summary | AI generates a concise summary of recent account interactions before a visit | Rep walks into meeting with full context in 10 seconds | LLM summarizes last 90 days of activities for an account |
| Email Draft Assistant | Convert quick rep notes into professional branded emails using templates | Rep types quick notes and gets a polished email with account context | LLM with account context + rep note + template as input; editable output |
| Order Suggestions | Based on purchase history, suggest likely reorder items with broker/wholesale pricing | Rep sees likely reorder items during order entry | Query-based: analyze last 6 months of order patterns per account |
| Meeting Prep Brief | Generate comprehensive account brief before a scheduled visit | One-tap brief: recent orders, open issues, key contacts, brand gaps, suggested topics | Combines account data, activity timeline, order history, and brand coverage into structured brief |
| Dual-Model Commission Optimizer | Flag opportunities to maximize rep commission by choosing optimal broker vs. wholesale model | Rep sees commission comparison per order: broker model vs. wholesale model | Real-time pricing + inventory lookup + commission rule calculation per line item |
| Account Data Quality Scorecard | AI scans records and flags data quality issues with cleanup suggestions | Admin sees data completeness scores; AI suggests deduplication and remediation | Data validation + fuzzy matching for duplicates + completeness scoring |
| Smart Email Template Population | AI auto-populates email templates with relevant customer context | Templates pre-fill with customer name, last order, suggested products, personalized opening | Context retrieval + template variable injection + LLM for personalization |

### Phase 2 AI Features (Months 5-8)

| Feature | Description | Technical Approach |
| --- | --- | --- |
| Customer Health Scoring | ML-based 0-100 score predicting churn risk | Weighted model: order frequency (40%), recency (30%), engagement (20%), growth trend (10%) |
| Territory Intelligence | Identify coverage gaps and suggest optimal visit routes | Geographic analysis of account density, visit frequency, revenue per account |
| Product Recommendations | Collaborative filtering: accounts like yours also carry... | Item-based collaborative filtering on order history across similar accounts |
| Commission Forecasting | Predict monthly/quarterly commission based on pipeline | Statistical model using pipeline value, historical close rates, seasonal patterns |
| Seasonal Campaign Orchestrator | AI proactively suggests seasonal campaigns based on brand portfolio and calendar | Calendar awareness + product seasonality model + audience targeting |
| Intelligent Follow-Up Generator | After logging an activity, AI suggests next logical follow-up action with timing | Activity pattern analysis + business rule integration + customer context |
| Smart Allergen & Safety Alerts | Flag allergen conflicts during order entry based on account profile | Allergen database lookup + account preference matching + rule enforcement |
| Product Knowledge Assistant | RAG-based: rep asks product questions and gets instant answers from catalog, spec sheets, and brand materials | RAG over product DB + certifications + spec sheets + brand marketing content |
| Churn Prediction & Win-Back | Predict churn risk 30/60/90 days out and generate personalized win-back campaigns | Churn model on order patterns + engagement data; LLM generates win-back email sequences |
| Voice-to-Activity Entry | Rep dictates activity notes; AI transcribes and auto-logs with structured data extraction | ASR + NLU + intent parsing + entity extraction (customer, product, date, action) |

### Phase 3 AI Features (Months 9-12)

| Feature | Description | Technical Approach |
| --- | --- | --- |
| Natural Language Query | Ask questions in plain English: ‘Show me Portland accounts that haven’t ordered in 30 days’ | LLM translates natural language to SQL/API queries with safety guardrails |
| Predictive Reordering | Forecast when each account will need to reorder specific products | Time-series analysis on per-account, per-product order patterns |
| Price Optimization | Suggest pricing based on account tier, volume, competitive landscape | Rules-based with ML overlay: account LTV, volume history, margin targets |
| Automated Insights | Weekly AI-generated insights email to reps and managers | Aggregate weekly data, identify trends/anomalies, generate narrative summary |
| Principal/Brand Health Monitor | Track brand performance by territory with AI-generated principal reports | Order analysis + coverage metrics + statistical modeling + narrative generation |
| Rep Coaching Intelligence | AI analyzes activity patterns and suggests best practices based on top performers | Rep KPI aggregation + comparative analysis + LLM narrative generation |
| Smart Inventory Planning | Predict optimal broker vs. wholesale inventory levels per SKU per territory | Demand forecasting + margin analysis + dual-model order pattern analysis |

### AI Architecture

- Provider Abstraction: AI service interface with implementations for Anthropic Claude and OpenAI GPT-4

- Token Budget: Per-tenant monthly token limits with monitoring and alerts

- Response Caching: Redis-based cache for identical or similar prompts (TTL: 24 hours)

- Fallback Strategy: If primary provider fails, automatic switch to secondary; if both fail, feature disabled gracefully

- Cost Management: Track token usage per tenant, per feature; expose in admin dashboard

- RAG Pipeline: For product knowledge, maintain vector embeddings of product catalog, spec sheets, and brand materials in pgvector

### AI Ethics & Governance

- All AI outputs visually marked with badge to distinguish from human-generated content

- Users can opt-out of AI features individually or globally per tenant

- Monthly bias audit: check AI recommendations across territories and account sizes for fairness

- Audit log: every AI generation tracked with prompt hash, response, user feedback, token usage

- No AI feature makes autonomous decisions: all are suggestions requiring human action

# Integration Architecture

## FileMaker Migration

The most critical integration is the one-time migration from FileMaker to the new platform. This follows a phased dual-run approach with a defined Layout of Truth to minimize risk and ensure data quality.

| Phase | Duration | Activities | Exit Criteria |
| --- | --- | --- | --- |
| 0. Layout of Truth | 1 week | Define standard field names, types, validation rules for all entities; map FileMaker fields to standard fields; create data dictionary | Approved data dictionary with field definitions and validation rules |
| 1. Audit | 2 weeks | Map FileMaker schema, identify data quality issues, document business rules, flag duplicates | Complete data dictionary, quality report, duplicate account list |
| 2. ETL Development | 3 weeks | Build import scripts, data transformation, field mapping UI, duplicate resolution | Successful test import of sample data against Layout of Truth |
| 3. Trial Import | 1 week | Import full dataset to staging, validate counts and data integrity, resolve quality issues | 100% record count match, <1% data errors, all duplicates resolved |
| 4. Dual Run | 2-4 weeks | Run both systems in parallel, compare outputs daily | Zero discrepancies for 5 consecutive business days |
| 5. Cutover | 1 day | Final import, switch primary system, disable FileMaker writes | All users on new platform, FileMaker read-only |
| 6. Archive | 1 week | Archive FileMaker data, document for reference, decommission | FileMaker archived, backup stored securely |

## Email & Calendar Integration (Phase 1-2)

| Integration | Direction | Scope | Technical Approach |
| --- | --- | --- | --- |
| Email Service Account | Outbound | Send branded emails from templates on behalf of reps via service account | Microsoft Graph API with service account + on-behalf-of sending; Nodemailer fallback |
| Gmail Sync | Two-way | Emails auto-linked to accounts based on sender/recipient matching | Gmail API with OAuth, background sync job every 5 minutes |
| Outlook Sync | Two-way | Same as Gmail for Microsoft 365 users | Microsoft Graph API with OAuth |
| Google Calendar | Two-way | Scheduled visits appear as calendar events; calendar changes update activities | Google Calendar API with webhook notifications |
| Outlook Calendar | Two-way | Same as Google Calendar for Outlook users | Microsoft Graph API calendar endpoints |
| Email Engagement | Inbound | Track open rates, click rates via tracking pixels and link wrapping | Webhook receivers for open/click events; aggregate in EmailRecord table |

## Shopify Integration (Phase 2)

- Direction: Primarily one-way (Haversack to Shopify for order sync)

- Scope: Orders created in Haversack platform sync to Shopify B2B for fulfillment tracking

- Product sync: Catalog maintained in Haversack, published to Shopify on change

- Inventory: Shopify inventory levels read into Haversack for availability display

- Technical: Shopify Admin API with GraphQL, webhook for order status updates from Shopify

## QuickBooks Integration (Phase 2-3)

- Direction: One-way export from Haversack to QuickBooks Online

- Scope: Invoice export, commission payment records, expense tracking

- Technical: QuickBooks Online API with OAuth 2.0, batch export capability

## Webhook System (Phase 4)

Enables third-party integrations and custom automations:

- Events: order.created, order.updated, account.created, account.health_changed, commission.posted, rule.triggered

- Delivery: HMAC-signed payloads, retry with exponential backoff (3 attempts)

- Management: Admin UI for webhook registration, event selection, delivery logs

# Phased Delivery Roadmap

The platform is delivered in four phases over 18-20 months, with each phase delivering independently valuable functionality.

## Phase 1: Foundation (Months 1-4)

Objective: Replace FileMaker with a modern CRM + order management system. Get all 9 reps using the platform daily.

### What Ships

- Core CRM: Accounts, contacts, territories, account search and advanced filtering with AND/OR logic

- Brand/Principal Management: Brand contacts, line cards, territory restrictions, commission rate configuration

- Activity logging: Calls, visits, emails, tasks, demos/sampling with mobile quick-log

- Email management: HTML templates with merge fields, email scheduling, targeted sends to filtered segments

- Order management: Mobile order entry, multi-vendor splitting, broker/wholesale per line item, status tracking

- Product catalog: Search, filter, availability, allergens (Big 9), certifications, seasonal flags

- Pipeline & Opportunities: Kanban board, opportunity tracking, weighted forecasting (moved to Phase 1)

- Commission tracking: View earned commissions, audit trail, basic statements, dual-model optimizer

- Dashboards: Rep dashboard (personal KPIs + reminders), manager dashboard (team view + compliance)

- Admin: User management, territory configuration, data import with Layout of Truth validation, business rule engine (foundation)

- Data Quality: Account data quality scorecard with AI-powered cleanup suggestions

- FileMaker migration: Layout of Truth definition, full data import with dual-run validation

- FSMA 204: KDE capture at order entry, allergen tracking, recall query tool, audit trail

- Phase 1 AI: Activity summaries, email drafts, order suggestions, meeting briefs, commission optimizer, data quality scorecard, smart template population

- Auth: Email/password login, JWT sessions, RBAC enforcement

### What Does NOT Ship

- Email/calendar two-way sync (Phase 2)

- Shopify integration (Phase 2)

- Offline capability (Phase 2)

- Advanced reporting or custom reports (Phase 2)

- Voice-to-activity entry (Phase 2)

- Seasonal campaign orchestrator (Phase 2)

### Phase 1 Timeline

| Month | Focus | Deliverables |
| --- | --- | --- |
| Month 1 | Foundation + Data | Database schema, auth system, UI framework, account CRUD, territory setup, Layout of Truth, brand/principal management |
| Month 2 | Core CRM + Email | Contact management, activity logging, product catalog with allergens/certifications, email templates, search, line cards |
| Month 3 | Orders + Commission + Pipeline | Order entry flow, multi-vendor splitting, commission calculation with audit trail, pipeline kanban board, demo logging |
| Month 4 | Migration + AI + Polish | FileMaker import, dual-run, Phase 1 AI features, business rule engine foundation, FSMA 204 compliance, testing, launch |

Success Criteria: 9/9 reps adopted, >99% uptime, <200ms search, FileMaker decommissioned, data quality score >90%

## Phase 2: Enhancement (Months 5-8)

Objective: Add integrations, mobile optimization, offline capabilities, and advanced communication features. Make the platform indispensable.

- Email and calendar two-way sync (Gmail + Outlook)

- Shopify B2B order sync

- Offline capabilities (PWA service workers, IndexedDB, sync queue)

- Mobile optimization (touch interactions, performance tuning)

- Advanced reporting (custom report builder, scheduled delivery, brand performance reports)

- Email engagement tracking (open rates, click rates, campaign effectiveness)

- Business rule automation engine (full: seasonal monitoring, inactivity alerts, custom triggers)

- Phase 2 AI (health scoring, territory intelligence, recommendations, commission forecasting, seasonal orchestrator, follow-up generator, allergen alerts, product knowledge assistant, churn prediction, voice-to-activity)

- Custom fields capability

- Bulk operations (mass update, reassign, bulk email)

- Trade show and event management linked to pipeline

Success Criteria: >95% email sync accuracy, 100% Shopify sync, >4.0/5 mobile rating, offline queue >95% sync success, >50% email open rate

## Phase 3: Intelligence (Months 9-12)

Objective: Deploy advanced AI, comprehensive analytics, and automated commission management.

- Phase 3 AI (natural language queries, predictive reordering, price optimization, automated insights, principal/brand health monitor, rep coaching intelligence, smart inventory planning)

- Advanced analytics dashboard (executive KPIs, drill-down, charts)

- Territory planning (route optimization, coverage analysis, workload balancing)

- Commission automation (auto-calculation, audit trail, volume tier tracking, export to payroll)

- AI ethics framework (bias monitoring, transparency, audit logs)

Success Criteria: >90% NL query accuracy, >80% reorder prediction accuracy, 100% commission calculation accuracy

## Phase 4: Scale (Months 13+)

Objective: Productize the platform for other specialty food brokers. Launch as a multi-tenant SaaS product.

- Multi-tenant SaaS conversion (tenant isolation, configuration panels)

- Self-service signup and onboarding wizard

- Subscription billing (Stripe integration, per-seat pricing)

- Webhook system and public API with documentation

- Super-admin panel for tenant management

- Go-to-market: direct sales, industry events, case studies

Success Criteria: 5+ customers, <5% churn, >$50K ARR, >99.5% uptime, >50 NPS

## Consolidated Timeline

| Phase | Months | Approach | Key Milestone |
| --- | --- | --- | --- |
| Phase 1: Foundation | 1-4 | AI-assisted | All 9 reps on platform, FileMaker retired, pipeline live |
| Phase 2: Enhancement | 5-8 | AI-assisted | Integrations live, offline working, advanced CRM automation |
| Phase 3: Intelligence | 9-12 | AI-assisted | AI features mature, analytics dashboard, commissions automated |
| Phase 4: Scale | 13+ | AI-assisted | Multi-tenant SaaS, first external customers |
| Total | 18-20 | AI-assisted | Full platform operational with SaaS revenue |

# Success Metrics & KPIs

## Platform-Wide Metrics

| Metric | Phase 1 Target | Phase 4 Target | Measurement |
| --- | --- | --- | --- |
| User Adoption | 9/9 reps (100%) | 50+ users across tenants | Active users / total users |
| System Uptime | 99.5% | 99.9% | Uptime monitoring |
| Page Load Time | < 2 seconds | < 1.5 seconds | Lighthouse / RUM |
| API Response (p95) | < 200ms | < 150ms | APM monitoring |
| User NPS | > 4.0/5 | > 4.5/5 | Quarterly survey |
| Data Accuracy | > 90% completeness | > 98% completeness | Data quality dashboard |

## Module-Specific Metrics

| Module | Key Metric | Target |
| --- | --- | --- |
| Account Management | Account data completeness | > 90% of fields populated (rising to 98% with AI cleanup) |
| Account Management | Search response time | < 200ms |
| Activity & Communication | Logging compliance | > 95% of visits/demos logged same day |
| Activity & Communication | Quick-log adoption | > 70% of activities via quick-log |
| Activity & Communication | Email template usage | > 60% of rep emails use templates |
| Order Management | Mobile order entry time | < 5 minutes end-to-end |
| Order Management | Order accuracy | > 98% correct on first submission |
| Order Management | Mobile order ratio | > 70% of orders from mobile |
| Brand Management | Line card accuracy | 100% of reps have current line cards |
| Commission Tracking | Calculation accuracy | 100% match vs. manual verification |
| Commission Tracking | Dispute resolution time | < 3 business days (improved with audit trail) |
| Reporting | Dashboard daily usage | 100% of managers check daily |
| AI Features | Activity summary usage | > 50% of reps use before visits |
| AI Features | Email draft acceptance | > 60% of AI drafts sent (with edits) |
| AI Features | Commission optimizer adoption | > 40% of orders use optimizer suggestion |
| FSMA 204 | Traceability data capture | 100% of orders have required KDEs |

## Business Impact Metrics

| Metric | Baseline (Current) | 12-Month Target | Method |
| --- | --- | --- | --- |
| Rep Admin Time | ~40% of day | < 20% of day | Time tracking survey |
| Order Entry Time | Same-day or next-day | < 5 minutes (real-time) | System measurement |
| Commission Processing | 5-7 days manual | < 1 day automated | System measurement |
| Account Churn Rate | Unknown (no tracking) | < 10% annually | Platform analytics |
| Revenue per Rep | Current baseline | +15% YoY improvement | Financial reporting |
| New Account Acquisition | Current baseline | +20% improvement | Platform tracking |
| Email Response Rate | Unknown | > 30% within 48 hours | Email engagement tracking |
| Brand Coverage | Unknown per territory | > 60% of accounts carry top 10 brands | Brand health dashboard |

# Appendices

## Appendix A: Glossary

| Term | Definition |
| --- | --- |
| Broker Model | Haversack represents a brand to retailers, earning 8-15% commission. Does not hold inventory. |
| Wholesale Model | Haversack purchases, warehouses, and resells products at 25-40% markup. Owns inventory. |
| Principal | A brand or manufacturer that Haversack represents as broker. Has its own contacts, territory restrictions, and commission rates. |
| Line Card | Authorization matrix showing which brands each rep is approved to sell, with effective dates and any account-type restrictions. |
| Territory | Geographic region assigned to a sales rep. Defined by zip codes, cities, or counties. |
| Account | A retail store, restaurant, or buyer that purchases or could purchase products. |
| Health Score | Computed 0-100 score indicating account engagement and churn risk. |
| Quick-Log | Minimal-field activity entry designed for mobile use in under 60 seconds. |
| Multi-Vendor Split | Automatic separation of an order into broker and wholesale fulfillment streams. |
| Layout of Truth | Master definition of all data fields, types, and validation rules used as the standard for data migration and quality management. |
| Business Rule | Configurable IF/THEN condition that triggers automated actions (reminders, emails, tasks, flags) without code changes. |
| FSMA 204 | FDA Food Safety Modernization Act Section 204, requiring traceability records. |
| KDE | Key Data Element — required data fields for FSMA 204 traceability. |
| CTE | Critical Tracking Event — events that must be recorded for traceability (receiving, shipping). |
| PWA | Progressive Web App — web application with native-like capabilities (offline, push notifications). |
| RLS | Row-Level Security — PostgreSQL feature enforcing tenant data isolation at the database level. |
| RAG | Retrieval-Augmented Generation — AI technique that retrieves relevant documents before generating responses. |

## Appendix B: User Story Summary

| Module | P0 Stories | P1 Stories | P2 Stories | P3 Stories | Total |
| --- | --- | --- | --- | --- | --- |
| Account Management | 5 | 5 | 4 | 0 | 14 |
| Activity & Communication | 4 | 7 | 5 | 0 | 16 |
| Order Management | 6 | 4 | 2 | 0 | 12 |
| Pipeline & Opportunities | 2 | 2 | 2 | 0 | 6 |
| Product Catalog & Brand Mgmt | 5 | 2 | 3 | 0 | 10 |
| Commission Tracking | 3 | 2 | 3 | 0 | 8 |
| Reporting & Analytics | 2 | 4 | 4 | 0 | 10 |
| Administration & Automation | 4 | 3 | 3 | 0 | 10 |
| Total | 31 | 29 | 26 | 0 | 86 |

## Appendix C: Technology Decision Log

| Decision | Chosen | Alternatives Considered | Rationale |
| --- | --- | --- | --- |
| Platform Type | Responsive Web App | Native iOS/Android, Hybrid (React Native) | Single codebase, no app store friction, faster iteration |
| Architecture | Dockerized Mono Repo | Microservices, Serverless, Monolith | Separate containers for frontend, backend, DB; single repo for easy AI-assisted development |
| Database | PostgreSQL | MongoDB, MySQL, Supabase | Relational integrity, JSONB flexibility, RLS, full-text search |
| ORM | Prisma | Sequelize, TypeORM, Drizzle | Type safety, excellent DX, auto-migrations, good documentation |
| AI Provider | Anthropic Claude (primary) | OpenAI GPT-4, Google Gemini | Strong reasoning, provider abstraction allows switching |
| Email Integration | Microsoft Graph API + Nodemailer | SendGrid, Mailgun, SES | Service account model, on-behalf-of sending, direct Outlook integration |
| Hosting | Docker-based hosting | Vercel + Railway, AWS ECS, Heroku | Portable containers, reproducible environments, works with any hosting provider |
| Auth | JWT + bcrypt | Auth0, Clerk, Supabase Auth | Full control, no vendor lock-in, simpler for initial scale |
| Rule Engine | Custom (PostgreSQL + Bull) | n8n, Temporal, AWS Step Functions | Simple rules don’t need workflow orchestration; custom gives full control |

## Appendix D: Version History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | February 23, 2026 | Initial PRD with 8 modules, 66 user stories |
| 1.1 | February 24, 2026 | Updated personas (Helgi Douay, Chris Allen), Docker architecture, removed Investment Summary, added sales team roster |
| 2.0 | February 24, 2026 | CRM-enhanced: added Brand Management, expanded Activity & Communication (email templates, scheduling, demos), added Business Rule Engine, advanced segmentation, expanded AI roadmap (7 Phase 1, 10 Phase 2, 7 Phase 3 features), FSMA 204 expanded to P0, Layout of Truth, email compliance. Total: 10 modules, 86 user stories. |

End of Document